AVC Project Plan
Team 3
Jawas

Team Name : Jawas
Team Members: Jon Sorenson, Kyle Claudio, Deacon Mcintyre, Eru Ponaho, Sian Fisher

Jon – Project lead, help with hardware and software if needed. Organise team meetings and reports on progress. Ensuring Github is appropriately updated
Kyle – Software development, writing core code and extending functionality, committing any changes to Git, debugging
Deacon – Software development, writing core code and extending functionality, committing changes to Git
Eru – Hardware, in charge of the Github account, building the chassis, connecting sensors and debugging hardware
Sian – Hardware, design of the AVC, building the chassis, connecting sensors, debugging hardware

Our Github Repository which includes our teams goals, code, and designs: https://github.com/Eru-Ponaho/Jawas-avc

Week	Dates	Team Objectives	Items Due	Conflicting Commitments	Tasks
1	18th April	Get robot moving	AVC Plan	PHYS122	Complete AVC Plan / -Jon arrange meeting times / -Eru set up Github repository / -Eru/Sian inspect and familiarize themselves with hardware / -Kyle/ Deacon familiarize themselves with software
2	25th April	Meet and plan for first week back			All – Write background section / Jon: Arrange team digital meeting, plan for following week / Kyle / Deacon: Suggest order of method development / Eru: Update github with progress from last meeting / Eru / Sian - Finalise chassis design
3	2nd May	Quadrant 1 complete			All - Write Methods section (robot description) / Jon: check team member progress, plan for following week / Kyle / Deacon: Develop robot movement code / Eru: Develop networking code, update github goals / Sian: Characterise motors, chassis build commences
4	9th May	Quadrant 2 Complete		COMP102 Mid Term	All – Write Results and Discussion Section
5	16th May	Quadrant 3 Complete	Progress Report	ENGR121 Mid Term	All - Update sections with new results
6	23rd May	Quadrant 4 complete/ double check it works for previous quadrants			All - Update sections with new results
7	30th May		Robot Due		All - Revise sections based on feedback
8	6th June				All - Write conclusion and abstract sections
9	13th June		Final Report Due	Finals